To: NorthStar Operations Team
From: Oz
Date: 15 August 2026
Subject: NorthStar MVP Go-Live Readiness Assessment

This note provides a summary of the NorthStar demonstration and MVP testing completed on 15 August 2026. The assessment focuses on the Returns & Refunds and Order Status user flows, including navigation, required fields, validation, completion, feedback, and fallback behaviour.

2. Testing Summary

A total of 19 test cases were identified and assessed.

| Test Area | Total | Passed | Blocked | Failed |
| --- | --- | --- | --- | --- |
| Returns & Refunds | 10 | 10 | 0 | 0 |
| Order Status | 9 | 0 | 9 | 0 |
| Overall | 19 | 10 | 9 | 0 |

3. Returns & Refunds

The Returns & Refunds flow successfully passed all 10 test cases.

The following areas were successfully tested:

- Navigation to the Returns & Refunds section.

- Clarity of the return/refund instructions and three-step process.

- Selection of a return reason.

- Required-field visibility and functionality.

- Handling of missing, incomplete, and incorrect information.

- Buttons, links, and navigation.

- Completion of the full flow and reaching the final response.

- Feedback submission.

- Fallback behaviour when the request cannot be completed.

Result: PASS – Ready from a functional testing perspective.

4.Order Status

All 9 Order Status test cases are currently blocked due to one blocking defect:

SS-001 – Missing “Order ID” input field on the Order Status screen.

The missing Order ID field prevents the tester from entering a valid or invalid Order ID and therefore prevents meaningful testing of the remaining Order Status scenarios, including:

- Missing Order ID handling.

- Incorrect Order ID handling.

- Required-field validation.

- Navigation and buttons within the flow.

- Completion of the Order Status journey.

- Final response.

- Fallback behaviour.

Result: BLOCKED – Further testing is required once SS-001 is resolved.

5. Go-Live Readiness Assessment

Based on the testing completed, NorthStar is not yet fully ready for go-live.

The Returns & Refunds functionality has demonstrated successful end-to-end behaviour. However, the Order Status flow contains a blocking issue that prevents the complete user journey from being tested.

The missing Order ID input field must be corrected before final go-live approval.

## 6. Required Actions Before Go-Live

- Resolve SS-001 – Missing “Order ID” input field.

- Re-test the complete Order Status flow from the beginning to the final response.

- Test valid, missing, incomplete, and incorrect Order IDs.

- Verify required-field validation and error handling.

- Verify all Order Status buttons, links, and navigation.

- Confirm the final response can be reached successfully.

- Test the Order Status fallback behaviour.

- Record the results of the retest and confirm whether the blocking defect has been closed.

## 7. Final Recommendation

Go-Live Status: NOT READY – BLOCKED

NorthStar should not receive final go-live approval until the Order Status blocking defect (SS-001) has been resolved and the affected test cases have been successfully re-tested.

The Returns & Refunds flow is performing as expected and does not currently present a blocking issue based on the tests completed.

Overall assessment: The MVP shows positive functionality in the Returns & Refunds journey, but additional testing and defect resolution are required before the full NorthStar experience can be considered go-live ready.